GEO CONTENT OS

技术设计文档（AI开发友好）

可由 Claude Code 按模块直接实现的工程冻结方案

| 文档状态 | 全面开发冻结版 |
| --- | --- |
| 范围 | SaaS 多租户 / MVP 七平台 |
| 版本 | v2.1 / 2026-07-15（全面开发冻结修订版） |
| 单一事实源 | contracts / database migrations / generated OpenAPI |
| 冻结门禁 | Schema、迁移、任务图、E2E、视觉检查全部通过 |

阅读约定 本文件可直接用于开发和验收；若解释与 contracts、迁移或生成 OpenAPI 冲突，以三者为准并立即修正文档。

# 目录与章节导览

以下为静态章节索引；标题均使用 Word Heading 样式，可在 Word 中更新自动目录。

| 章节 | 内容范围 |
| --- | --- |
| 1. 冻结决策 | 版本、框架、事实源和 ADR |
| 2. 架构 | 进程、模块和数据流 |
| 3. 安全与租户 | Session、RBAC、support grant |
| 4. 数据一致性 | 版本、审核、Outbox、幂等 |
| 5. AI/RAG | Adapter、Skills、路由、检索 |
| 6. API | 114 个端点、错误和示例 |
| 7. 部署运维 | Docker、队列、监控、备份 |
| 8. 测试与 DoD | 开发顺序和门禁 |

# 1. 冻结技术决策

| 领域 | 冻结技术 | 实施约束 |
| --- | --- | --- |
| Runtime | Node.js 22 LTS；pnpm 10；TypeScript 5.8 | 根目录 engines/packageManager 锁定；CI 与 Docker 使用同一版本 |
| Web | Next.js 15 App Router；React 19；Tailwind CSS 4；TanStack Query 5 | React Hook Form + Zod；服务端组件默认，交互页面按需 client |
| API | NestJS 11 + FastifyAdapter | REST /api/v1；Zod 运行时 DTO；OpenAPI 3.1 从代码生成 |
| Database | PostgreSQL 16；Drizzle ORM + drizzle-kit | pgcrypto、vector、citext；复杂 FTS/vector/RLS 使用迁移 SQL |
| Queue/Cache | Redis 7.4；BullMQ 5 | Outbox 至少一次投递；Redis 不承载不可恢复事实 |
| Object storage | S3 compatible；local MinIO | 原文件、媒体、导出包、证据截图；服务端签名 URL |
| AI | Model/Embedding/Rerank/OCR Adapter | 真实 provider/model ID、费率、超时和能力通过配置注入 |
| Observability | OpenTelemetry；Prometheus；Grafana；Loki | request_id、tenant_id、job_id、run_id 全链路关联 |
| Testing | Vitest；Supertest；Playwright；Testcontainers | 单元、集成、契约、E2E、迁移和隔离测试 |

禁止歧义 不再使用“NestJS 或 Fastify”“任选 ORM”等表述；API 固定 NestJS+FastifyAdapter，数据库固定 Drizzle+迁移 SQL。

## 1.1 单一事实源

packages/contracts：枚举、状态、权限、错误码、事件、API DTO、Skill Schema。

apps/api/src/database/migrations：数据库表、约束、索引、触发器和 RLS 的唯一事实源。

apps/api/openapi/openapi.json：由 Controller/DTO 生成，不允许手写第二份接口。

DOCX/PROJECT_CONTEXT：解释、任务和验收；CI 检测与代码事实源的漂移。

## 1.2 仓库结构

apps/web

apps/api/src/modules/{identity,workspace,knowledge,content,quality,review,publishing,analytics,billing,audit}

packages/{contracts,skills,adapters,security,observability,testkit,sdk}

workers/{knowledge,ai,outbox-relay,publisher,analytics,lifecycle}

infra/{docker,observability,backup}

docs/{prd,tech,skills,database,tasks,runbooks}

# 2. 系统架构

Browser -> Next.js Web -> NestJS/Fastify API -> Domain Modules -> PostgreSQL

| same transaction -> outbox_events

Outbox Relay -> Redis/BullMQ -> Knowledge | AI | Publisher | Analytics | Lifecycle Workers

Domain/Workers -> S3/MinIO, Model/Embedding/Rerank/OCR/Platform Adapters

All paths -> OpenTelemetry -> Prometheus/Grafana/Loki

## 2.1 进程与扩展单元

| 进程 | 职责 | 水平扩展/一致性 |
| --- | --- | --- |
| web | 页面、BFF 只读组合、登录交互 | 无状态；不持有业务事实 |
| api | 认证、权限、领域事务、Outbox | 无状态；数据库 Session |
| worker-knowledge | scan/parse/OCR/chunk/embed/index | 按 source_id 幂等 |
| worker-ai | SkillRunner、生成、事实和质量 | 按 event_id/input_hash 幂等 |
| worker-publisher | 平台能力、发布、导出、尝试 | 外部幂等键+本地 attempt |
| worker-analytics | 指标导入和聚合 | dimension_hash 幂等 |
| worker-outbox-relay | DB 轮询和 BullMQ 投递 | SKIP LOCKED；至少一次 |
| worker-lifecycle | 导出、保留期、清理 | dry-run、审计、可恢复 |

## 2.2 模块边界

| 模块 | 拥有 | 禁止 |
| --- | --- | --- |
| identity | user/session/tenant/membership/RBAC | 直接改内容状态 |
| workspace | workspace/project/brand/keyword/topic | 调用发布 Adapter |
| knowledge | source/chunk/embedding/fact/search | 把 candidate 当 verified |
| content | brief/package/version/variant/block/run | 绕过质量门禁 |
| quality | Fact/GEO/quality report | 修改内容原文 |
| review | snapshot/requirement/action | 读取可变内容代替冻结版本 |
| publishing | account/job/attempt/artifact | 发布非 approved 变体 |
| analytics/billing | metrics/visibility/usage | 改内容状态 |
| audit | append-only 审计 | 保存密钥或未脱敏 payload |

# 3. 身份、安全和租户隔离

## 3.1 Session

1.  登录校验 Argon2id 后生成 256-bit 随机 token；数据库只保存 SHA-256，Cookie 为 HttpOnly/Secure/SameSite=Lax。

2.  写请求要求 Cookie Session + 双提交 CSRF token；服务到服务使用短期 JWT，audience 固定。

3.  请求读取 session.active_tenant_id，再查询 active membership；禁用成员立即使后续请求失败。

4.  资源 Repository 必须接收 TenantContext；客户端 tenant_id 永不进入写模型。

## 3.2 404/403 决策

对象不存在、tenant/workspace/project 范围不匹配均返回 RESOURCE_NOT_FOUND(404)；只有对象已在当前范围且角色不允许动作时返回 PERMISSION_DENIED(403)。批量接口过滤不可见记录，不返回逐条存在性信息。

## 3.3 安全控制

| 威胁 | 控制 | 测试 |
| --- | --- | --- |
| Prompt injection | 来源是数据；工具白名单；禁止读取系统 Prompt | 恶意资料 fixture |
| SSRF | DNS/IP 校验、重定向复核、私网拒绝、大小/超时限制 | IPv4/IPv6/重绑定 |
| 凭证泄漏 | KMS envelope encryption、永不回显、日志脱敏 | 快照/异常/trace 扫描 |
| 跨租户 | Repository scope、复合 FK、队列 payload 验证、可选 RLS | ID/列表/导出/worker |
| XSS/CSRF | 富文本 sanitize、CSP、CSRF 双提交 | Playwright security |

# 4. 数据一致性和状态

## 4.1 内容和审核快照

content_versions.content_json 是内容唯一权威；content_variants 只指向 current_content_version_id。

review_snapshot_variants 保存精确 content_version_id/content_hash；snapshot 还固定 brand_profile、Prompt、model、platform/quality rule hash。

review_snapshot_citations 固定 ai_citation；决策前重新计算 snapshot_hash，任何变化返回 VERSION_CONFLICT。

编辑 approved 内容产生新版本，审批自动失效；发布任务再次冻结 content_version_id 和 payload_hash。

## 4.2 Outbox Relay

Business Tx: mutate domain + INSERT outbox(pending,next_attempt_at=now) + COMMIT

Claim Tx: SELECT due FOR UPDATE SKIP LOCKED -> processing/lease + COMMIT

Publish: BullMQ.add(event_type,payload,{jobId:event.id})

Ack: published; Fail: pending/backoff or failed; Sweeper: expired processing -> pending

该机制不宣称 PostgreSQL 与 Redis 分布式原子；语义是至少一次。消费者必须以 event_id 和业务幂等键防止重复结果。Outbox 基础设施在业务队列之前完成。

## 4.3 HTTP 幂等

所有创建、生成、审核、排期、重试和导出写操作接受 Idempotency-Key。服务保存 scope_key+key+request_hash；相同 key/相同 hash 返回原结果，相同 key/不同 hash 返回 IDEMPOTENCY_CONFLICT。

# 5. AI 与 RAG

## 5.1 Adapter 和路由

| Adapter | 接口 | 实现要求 |
| --- | --- | --- |
| Model | generate/stream/estimate/capabilities | JSON mode、tools、usage、超时、取消 |
| Embedding | embedBatch | MVP 1536 维；模型键配置化 |
| Rerank | rerank | 失败降级但记录 warning |
| OCR | recognize | 页码/位置、用量、超时 |
| Platform | capabilities/validate/render/publish/getStatus/metrics/export | 能力探测，不假设 API 存在 |

DeepSeek Flash/Pro 是逻辑 model_key；真实 provider_model_id 和费率来自 model_rate_cards/环境配置，不把未经验证的外部型号或价格写死在代码。

## 5.2 RAG

ingest -> normalize -> chunk(500..900, overlap=80) -> FTS + embed

query -> PostgreSQL FTS(ts_rank_cd) + pgvector -> normalize scores -> fuse -> rerank -> diversify -> cite

强制过滤 tenant_id、workspace_id、project_id(NULL 共享)、source/chunk active、trust、effective date。

默认各取 20 候选，融合后 8，rerank 后 5；参数来自 SearchPolicy，不散落在业务代码。

MVP 不称 BM25；词法排序是 PostgreSQL FTS/ts_rank_cd。证据不足时输出 unsupported/证据不足。

## 5.3 Skill 运行顺序

Topic Planner -> Brief

Material Parser -> Knowledge

Content Writer -> Master + Variants

Fact Checker -> fact_check_results/evidences

GEO Optimizer -> score/rewrite plan

Quality Checker -> final pass/revise/block

# 6. API 设计

Base URL=/api/v1；JSON UTF-8；ISO-8601 UTC；金额 cents；资源 ID UUID。

响应成功 {data,meta}；失败 {error:{code,message,details,request_id}}；服务端在缺少 X-Request-Id 时生成 UUID/ULID。

列表 cursor+limit(默认20、最大100)；排序键必须稳定并包含 id；所有可变资源返回 version。

写请求使用 Zod DTO、CSRF 和 Idempotency-Key；OpenAPI 3.1 与 SDK 自动生成。

## 6.1 身份 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /auth/login | public | LoginRequest | SessionView | - |
| POST | /auth/logout | authenticated | CsrfRequest | 204 | session |
| GET | /auth/session | authenticated | - | SessionView | - |
| GET | /auth/tenants | authenticated | - | TenantChoice[] | - |
| POST | /auth/switch-tenant | authenticated | SwitchTenantRequest | SessionView | key+body_hash |
| POST | /auth/password/forgot | public | ForgotPasswordRequest | 202 | - |
| POST | /auth/password/reset | public | ResetPasswordRequest | 204 | token |
| POST | /auth/password/change | authenticated | ChangePasswordRequest | 204 | key+body_hash |
| POST | /invitations | tenant_admin_or_owner | CreateInvitationRequest | InvitationView | key+body_hash |
| POST | /invitations/{token}/accept | public | AcceptInvitationRequest | SessionView | token |
| DELETE | /invitations/{id} | tenant_admin_or_owner | - | 204 | resource+version |

## 6.2 平台 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /platform/tenants | platform_admin | CreateTenantRequest | TenantView | key+body_hash |
| GET | /platform/tenants | platform_admin | TenantListQuery | TenantPage | - |
| POST | /platform/tenants/{id}/suspend | platform_admin | ReasonRequest | TenantView | resource+version |
| POST | /platform/tenants/{id}/restore | platform_admin | - | TenantView | resource+version |
| POST | /platform/support-access-grants | platform_admin | SupportGrantRequest | SupportGrantView | key+body_hash |
| GET | /platform/prompt-versions | platform_operator | PromptVersionQuery | PromptVersionPage | - |
| POST | /platform/prompt-versions | platform_operator | CreatePromptVersionRequest | PromptVersionView | key+body_hash |
| POST | /platform/prompt-versions/{id}/publish | platform_operator | PublishVersionRequest | PromptVersionView | resource+version |
| POST | /platform/prompt-versions/{id}/retire | platform_operator | ReasonRequest | PromptVersionView | resource+version |
| GET | /platform/rule-versions | platform_operator | RuleVersionQuery | RuleVersionPage | - |
| POST | /platform/rule-versions | platform_operator | CreateRuleVersionRequest | RuleVersionView | key+body_hash |
| POST | /platform/rule-versions/{id}/publish | platform_operator | PublishVersionRequest | RuleVersionView | resource+version |
| POST | /platform/rule-versions/{id}/retire | platform_operator | ReasonRequest | RuleVersionView | resource+version |

## 6.3 租户 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| GET | /tenant | tenant_member | - | TenantView | - |
| PATCH | /tenant | tenant_owner | UpdateTenantRequest | TenantView | key+version |
| GET | /memberships | tenant_admin_or_owner | MemberListQuery | MembershipPage | - |
| PATCH | /memberships/{id} | tenant_admin_or_owner | UpdateMembershipRequest | MembershipView | key+version |
| POST | /memberships/{id}/disable | tenant_admin_or_owner | ReasonRequest | MembershipView | resource+version |
| POST | /memberships/{id}/restore | tenant_admin_or_owner | - | MembershipView | resource+version |

## 6.4 工作区 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /workspaces | tenant_admin_or_owner | CreateWorkspaceRequest | WorkspaceView | key+body_hash |
| GET | /workspaces | tenant_member | WorkspaceListQuery | WorkspacePage | - |
| GET | /workspaces/{id} | tenant_member | - | WorkspaceView | - |
| PATCH | /workspaces/{id} | tenant_admin_or_owner | UpdateWorkspaceRequest | WorkspaceView | key+version |
| POST | /workspaces/{id}/archive | tenant_admin_or_owner | ReasonRequest | WorkspaceView | resource+version |
| POST | /projects | strategy_editor_or_admin | CreateProjectRequest | ProjectView | key+body_hash |
| GET | /projects | tenant_member | ProjectListQuery | ProjectPage | - |
| GET | /projects/{id} | tenant_member | - | ProjectView | - |
| PATCH | /projects/{id} | strategy_editor_or_admin | UpdateProjectRequest | ProjectView | key+version |

## 6.5 策略 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /brand-profiles | strategy_editor_or_admin | CreateBrandProfileRequest | BrandProfileView | key+body_hash |
| GET | /brand-profiles | tenant_member | BrandProfileQuery | BrandProfilePage | - |
| GET | /brand-profiles/{id} | tenant_member | - | BrandProfileView | - |
| POST | /brand-profiles/{id}/publish | strategy_editor_or_admin | PublishVersionRequest | BrandProfileView | resource+version |
| POST | /brand-profiles/{id}/retire | strategy_editor_or_admin | ReasonRequest | BrandProfileView | resource+version |
| POST | /keyword-sets | strategy_editor_or_admin | CreateKeywordSetRequest | KeywordSetView | key+body_hash |
| GET | /keyword-sets | tenant_member | KeywordSetQuery | KeywordSetPage | - |
| GET | /keyword-sets/{id} | tenant_member | - | KeywordSetDetail | - |
| POST | /keyword-sets/{id}/keywords | strategy_editor_or_admin | UpsertKeywordsRequest | Keyword[] | key+body_hash |
| POST | /topic-plans/generate | strategy_editor_or_admin | TopicPlanRequest | GenerationRunView | key+body_hash |
| GET | /topic-candidates | tenant_member | TopicCandidateQuery | TopicCandidatePage | - |
| POST | /topic-candidates/{id}/adopt | strategy_editor_or_admin | AdoptTopicRequest | BriefView | resource+version |

## 6.6 知识 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /sources | strategy_or_content_editor_or_admin | multipart SourceCreate | SourceView+IngestJob | key+content_hash |
| GET | /sources | tenant_member | SourceListQuery | SourcePage | - |
| GET | /sources/{id} | tenant_member | - | SourceDetailView | - |
| POST | /sources/{id}/reindex | strategy_or_content_editor_or_admin | ReindexRequest | IngestJobView | resource+source_hash |
| DELETE | /sources/{id} | strategy_or_content_editor_or_admin | ReasonRequest | 204 | resource+version |
| GET | /ingest-jobs/{id} | tenant_member | - | IngestJobView | - |
| GET | /facts | tenant_member | FactQuery | FactPage | - |
| POST | /facts/{id}/verify | reviewer_or_admin | VerifyFactRequest | FactView | resource+version |

## 6.7 内容 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /briefs | strategy_or_content_editor_or_admin | CreateBriefRequest | BriefView | key+body_hash |
| GET | /briefs | tenant_member | BriefListQuery | BriefPage | - |
| GET | /briefs/{id} | tenant_member | - | BriefView | - |
| PATCH | /briefs/{id} | strategy_or_content_editor_or_admin | UpdateBriefRequest | BriefView | key+version |
| POST | /content-packages | content_editor_or_admin | CreateContentPackageRequest | ContentPackageView | key+body_hash |
| GET | /content-packages | tenant_member | ContentPackageQuery | ContentPackagePage | - |
| GET | /content-packages/{id} | tenant_member | - | ContentPackageDetail | - |
| POST | /content-packages/{id}/generate | content_editor_or_admin | GenerateContentRequest | GenerationRunView | key+body_hash |
| POST | /content-packages/{id}/abandon | content_editor_or_admin | ReasonRequest | ContentPackageView | resource+version |
| POST | /content-packages/{id}/archive | tenant_admin_or_owner | ReasonRequest | ContentPackageView | resource+version |
| POST | /content-packages/{id}/reopen | reviewer_or_admin | ReopenVariantsRequest | ContentPackageDetail | key+version |
| GET | /generation-runs/{id} | content_editor_or_admin | - | GenerationRunView | - |
| POST | /generation-runs/{id}/cancel | content_editor_or_admin | ReasonRequest | GenerationRunView | resource+version |
| GET | /content-versions/{id} | tenant_member | - | ContentVersionView | - |
| GET | /content-versions/{id}/diff | tenant_member | CompareVersionQuery | ContentDiffView | - |
| POST | /content-versions/{id}/rollback | content_editor_or_admin | RollbackRequest | ContentVersionView | key+version |
| GET | /content-variants/{id} | tenant_member | - | ContentVariantDetail | - |
| PATCH | /content-variants/{id} | content_editor_or_admin | UpdateVariantRequest | ContentVariantDetail | key+version |
| POST | /content-variants/{id}/blocks/{blockId}/lock | content_editor_or_admin | LockBlockRequest | BlockLockView | resource+version |
| DELETE | /content-variants/{id}/blocks/{blockId}/lock | content_editor_or_admin | - | 204 | resource+version |
| POST | /content-variants/{id}/quality-check | content_editor_or_admin | QualityCheckRequest | GenerationRunView | key+content_hash |
| POST | /content-variants/{id}/regenerate | content_editor_or_admin | RegenerateVariantRequest | GenerationRunView | key+body_hash |
| POST | /content-variants/{id}/drop | content_editor_or_admin | DropVariantRequest | ContentVariantDetail | resource+version |

## 6.8 审核 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /content-packages/{id}/submit-review | content_editor_or_admin | SubmitReviewRequest | ReviewSnapshotView | key+snapshot_hash |
| GET | /review-snapshots | reviewer_or_admin | ReviewInboxQuery | ReviewSnapshotPage | - |
| GET | /review-snapshots/{id} | reviewer_or_admin | - | ReviewSnapshotDetail | - |
| POST | /review-snapshots/{id}/approve | reviewer_or_admin | ReviewDecisionRequest | ReviewSnapshotDetail | key+version |
| POST | /review-snapshots/{id}/reject | reviewer_or_admin | ReviewDecisionRequest | ReviewSnapshotDetail | key+version |
| POST | /review-snapshots/{id}/request-signoff | reviewer_or_admin | RequestSignoffRequest | ReviewRequirementView | key+version |
| GET | /review-snapshots/{id}/actions | tenant_member | - | ReviewAction[] | - |

## 6.9 发布 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| POST | /platform-accounts | publisher_or_admin | CreatePlatformAccountRequest | PlatformAccountView | key+body_hash |
| GET | /platform-accounts | publisher_or_admin | PlatformAccountQuery | PlatformAccountPage | - |
| POST | /platform-accounts/{id}/refresh | publisher_or_admin | RefreshAccountRequest | PlatformAccountView | resource+version |
| POST | /platform-accounts/{id}/test | publisher_or_admin | - | CapabilityView | resource+version |
| POST | /platform-accounts/{id}/disable | publisher_or_admin | ReasonRequest | PlatformAccountView | resource+version |
| POST | /publish-jobs | publisher_or_admin | CreatePublishJobRequest | PublishJobView | key+body_hash |
| GET | /publish-jobs | publisher_or_admin | PublishJobQuery | PublishJobPage | - |
| GET | /publish-jobs/{id} | publisher_or_admin | - | PublishJobDetail | - |
| POST | /publish-jobs/{id}/cancel | publisher_or_admin | ReasonRequest | PublishJobView | resource+version |
| POST | /publish-jobs/{id}/retry | publisher_or_admin | RetryPublishRequest | PublishJobView | key+version |
| GET | /publish-jobs/{id}/attempts | publisher_or_admin | - | PublishAttempt[] | - |
| GET | /publish-jobs/{id}/export | publisher_or_admin | - | SignedDownloadView | - |

## 6.10 分析 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| GET | /analytics/overview | analyst_or_admin | AnalyticsQuery | OverviewMetrics | - |
| GET | /analytics/platforms | analyst_or_admin | AnalyticsQuery | PlatformMetrics[] | - |
| GET | /analytics/contents | analyst_or_admin | AnalyticsQuery | ContentMetricsPage | - |
| GET | /analytics/costs | owner_or_analyst_or_admin | CostQuery | CostBreakdown | - |
| POST | /metrics/import | analyst_or_admin | multipart MetricsImport | ImportJobView | key+content_hash |
| GET | /metrics/import-jobs/{id} | analyst_or_admin | - | ImportJobView | - |
| POST | /metrics/manual | analyst_or_admin | ManualMetricsRequest | MetricRecord[] | key+body_hash |
| POST | /visibility-observations | analyst_or_admin | VisibilityObservationRequest | VisibilityObservationView | key+body_hash |
| GET | /usage/summary | owner_or_analyst_or_admin | CostQuery | UsageSummary | - |
| GET | /analytics/export | analyst_or_admin | AnalyticsExportQuery | AnalyticsExportJobView | key+query_hash |

## 6.11 系统 API

| 方法 | 路径 | 权限 | 请求 | 返回 | 幂等 |
| --- | --- | --- | --- | --- | --- |
| GET | /audit-events | tenant_owner | AuditQuery | AuditEventPage | - |
| POST | /tenant-exports | tenant_owner | TenantExportRequest | TenantExportJobView | key+body_hash |
| GET | /tenant-exports/{id} | tenant_owner | - | TenantExportJobView | - |

## 6.12 核心请求示例

POST /api/v1/content-packages/550e8400-e29b-41d4-a716-446655440000/generate

Idempotency-Key: 9bd55e34-96a3-4cbe-8f4a-d1241f841b10

{"platform_codes":["official_site","zhihu"],"model_policy":"balanced","locked_block_keys":[]}

202 {"data":{"generation_run_id":"0b44bf0c-8c9a-44b9-9a19-a1812f5695fb","status":"queued"},"meta":{"request_id":"01J..."}}

## 6.13 错误码

| code | HTTP | 语义 |
| --- | --- | --- |
| AUTH_REQUIRED | 401 | 没有有效会话 |
| CSRF_INVALID | 403 | CSRF token 缺失或不匹配 |
| TENANT_CONTEXT_REQUIRED | 403 | 会话未选择有效租户 |
| RESOURCE_NOT_FOUND | 404 | 资源不存在或不在当前授权范围；统一避免枚举泄露 |
| PERMISSION_DENIED | 403 | 资源可见但角色不允许该动作 |
| STATE_TRANSITION_INVALID | 409 | 状态转换不允许 |
| VERSION_CONFLICT | 409 | 乐观锁版本冲突 |
| IDEMPOTENCY_CONFLICT | 409 | 相同幂等键使用了不同请求体 |
| QUALITY_BLOCKED | 422 | 质量门禁未通过 |
| BUDGET_EXCEEDED | 402 | 租户或任务预算不足 |
| SCHEMA_VALIDATION_FAILED | 422 | DTO 或 Skill JSON Schema 校验失败 |
| ADAPTER_CAPABILITY_UNAVAILABLE | 422 | 账号或平台不支持所请求能力 |
| ADAPTER_AUTH_EXPIRED | 424 | 平台凭证失效 |
| RATE_LIMITED | 429 | 限流；返回 Retry-After |
| AI_PROVIDER_TIMEOUT | 504 | 模型调用超时 |

# 7. 部署、队列和运维

## 7.1 Docker Compose

services: web, api, worker-knowledge, worker-ai, worker-outbox-relay, worker-publisher, worker-analytics, worker-lifecycle, postgres16, redis7, minio, otel-collector, prometheus, grafana, loki

| 环境 | 外部依赖 | 发布 |
| --- | --- | --- |
| local | 全部 mock；MinIO；seed | docker compose up；不连真实平台 |
| staging | 隔离 DB/Redis/S3；sandbox keys | main 自动；迁移先行 |
| production | 托管 DB/Redis/S3/KMS；多副本 | 蓝绿/滚动；feature flag |

## 7.2 队列策略

| 队列 | 消费者 | 自动重试 | 失败终态 |
| --- | --- | --- | --- |
| ingest | knowledge | 3 次指数退避 | failed，可人工重建 |
| generation | ai | provider 调用 2 次 | generation_failed/部分成功 |
| quality | ai | 2 次 | block 并可人工重跑 |
| publish | publisher | 1/5/30m；未知态不盲重试 | failed/unknown/导出 |
| metrics | analytics | 5 次固定退避 | 批次 failed |
| lifecycle | lifecycle | 3 次 | 告警和人工接管 |

## 7.3 观测和告警

| 信号 | 字段/指标 | 阈值 |
| --- | --- | --- |
| API | request_id/tenant/user/route/status/latency | 5m error>2%；P95>800ms |
| Queue | lag/active/failed/retry/lease | lag>1000 或 oldest>5m |
| AI | provider/model/skill/tokens/cost/schema retry | 成本+15% 或 schema fail>1% |
| Publish | platform/account/status/error/unknown | success<95% 或 unknown>0 |
| Audit | write failures/support access | 高风险审计失败立即告警并阻断 |

# 8. 测试、开发顺序和 DoD

1.  先完成 contracts、数据库框架、Outbox、Idempotency、身份和隔离，再进入业务模块。

2.  每个 API 任务先写 Zod DTO/错误/权限，再写 Service/Repository/Controller，最后生成 OpenAPI。

3.  每个 Skill 先固化 Schema/Prompt/Few-shot，再实现；结构化输出校验失败最多修复一次，仍失败则任务失败。

4.  每个任务必须包含成功、权限、幂等、状态冲突、外部失败、日志和文档；运行任务指定 verify 命令。

| 层级 | 最低测试 | 门禁 |
| --- | --- | --- |
| contracts | Schema/enum/status unit | 100% 示例可验证 |
| repository | Testcontainers PostgreSQL | 租户复合 FK/索引 |
| API | Supertest contract | OpenAPI 无漂移 |
| workers | Redis/DB fault injection | 至少一次+幂等 |
| web | component+Playwright | loading/empty/error/permission/a11y |
| system | Mock 端到端 | AC-001..016 |